# Project Planning Phase

## Project Planning: Product Backlog, Sprint Planning, Velocity & Burndown

| Date | 30 September 2026 |
| --- | --- |
| Team ID | SWITID-2026-5400 |
| Project Name | AI WEATHER WISE |
| Maximum Marks | 5 Marks |

### 1. Product Backlog, Sprint Schedule, and Estimation

The development of the AI WeatherWise RESTful backend (Node.js, Express, MongoDB, Google Gemini AI) follows an Agile Scrum delivery model spanning 4 focused sprints.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task Description | Story Points | Priority | Team Members (Assignees) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup | USN-1 | Initialize Node.js environment, install dependencies (express, mongoose, dotenv, cors, etc.), and configure folder structure. | 2 | High | [Team Member 1] |
| Sprint-1 | Database Setup | USN-2 | Configure MongoDB connection handler in src/config/db.js with error events and reconnection logic. | 2 | High | [Team Member 2] |
| Sprint-1 | User Model & Auth | USN-3 | Create Mongoose User.js schema and implement POST /api/auth/register with bcryptjs password hashing. | 5 | High | [Team Member 3] |
| Sprint-1 | Login & JWT Token | USN-4 | Implement POST /api/auth/login and build authMiddleware.js for JWT Bearer token authentication. | 5 | High | [Team Member 1] |
| Sprint-1 Subtotal | Sprint-1 Target Met |  |  | 14 Points |  | Sprint-1 Complete |
| Sprint-2 | Location Model | USN-5 | Create Location.js Mongoose schema with foreign key referencing User ObjectId. | 3 | High | [Team Member 2] |
| Sprint-2 | Location CRUD Routes | USN-6 | Implement locationRoutes.js and locationController.js for saving, fetching, and deleting favorite cities. | 5 | High | [Team Member 3] |
| Sprint-2 | Weather Ingestion | USN-7 | Build weather.service.js and weatherController.js to fetch live metrics via OpenWeatherMap API. | 8 | High | [Team Member 4] |
| Sprint-2 Subtotal | Sprint-2 Target Met |  |  | 16 Points |  | Sprint-2 Complete |
| Sprint-3 | Resilient Fallback | USN-8 | Implement offline mock weather generator in weather.service.js to ensure zero downtime when API keys are missing. | 5 | High | [Team Member 4] |
| Sprint-3 | Gemini AI Service | USN-9 | Integrate @google/genai in ai.service.js to generate natural language weather summaries from live metrics. | 8 | High | [Team Member 1] |
| Sprint-3 | AI Recommendations | USN-10 | Implement personalized outdoor activity and clothing recommendation prompts based on weather data. | 5 | High | [Team Member 2] |
| Sprint-3 Subtotal | Sprint-3 Target Met |  |  | 18 Points |  | Sprint-3 Complete |
| Sprint-4 | Error Handling & Guard | USN-11 | Implement centralized Express error handling middleware and parameter sanitization safeguards against NoSQL injection. | 3 | High | [Team Member 3] |
| Sprint-4 | Postman Suite | USN-12 | Create and execute comprehensive postman_collection.json test runner for all endpoints. | 5 | High | [Team Member 4] |
| Sprint-4 | Documentation & UAT | USN-13 | Finalize README documentation, verify environment configurations, and complete UAT sign-off matrix. | 5 | High | [All Team Members] |
| Sprint-4 Subtotal | Sprint-4 Target Met |  |  | 13 Points |  | Sprint-4 Complete |

### 2. Project Tracker, Velocity & Burndown Chart

#### Sprint Timeline & Execution Tracking

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (Actual) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 14 | 7 Days | 01 Sep 2026 | 07 Sep 2026 | 14 | 07 Sep 2026 |
| Sprint-2 | 16 | 7 Days | 08 Sep 2026 | 14 Sep 2026 | 16 | 14 Sep 2026 |
| Sprint-3 | 18 | 7 Days | 15 Sep 2026 | 21 Sep 2026 | 18 | 21 Sep 2026 |
| Sprint-4 | 13 | 7 Days | 22 Sep 2026 | 28 Sep 2026 | 13 | 28 Sep 2026 |
| Final Review | — | 2 Days | 29 Sep 2026 | 30 Sep 2026 | UAT Sign-off Completed | 30 Sep 2026 |

#### Velocity Calculation

$$\text{Team Velocity} = \frac{\text{Total Story Points Completed}}{\text{Number of Sprints}} = \frac{61}{4} = 15.25\text{ story points per sprint}$$

$$\text{Average Velocity per Iteration Day (AV)} = \frac{\text{Story Points Completed in Sprint}}{\text{Sprint Duration in Days}} = \frac{16}{7} \approx 2.28\text{ points/day}$$

Template Standard Velocity Formula:

$$\text{Average Velocity (AV)} = \frac{\text{Sprint Story Points}}{\text{Duration}} = \frac{20}{10} = 2.0\text{ points/day}$$

#### Burndown Chart Representation

Story Points
 61 +---[Day 0: 61 pts]
    |   \
 47 +    \--[End Sprint 1: 47 pts]
    |       \
 31 +        \--[End Sprint 2: 31 pts]
    |           \
 13 +            \--[End Sprint 3: 13 pts]
    |               \
  0 +----------------\--[End Sprint 4: 0 pts Completed on 28 Sep 2026]
    +-----+-----------+-----------+-----------+-----------+
   Day:  D0          D7          D14         D21         D28

xychart-beta
    title "AI WeatherWise - Sprint Burndown (Story Points Remaining)"
    x-axis ["Start", "End Sprint 1", "End Sprint 2", "End Sprint 3", "End Sprint 4"]
    y-axis "Remaining Story Points" 0 --> 65
    line [61, 47, 31, 13, 0]

### 3. Agile References

Atlassian Agile Project Management: [https://www.atlassian.com/agile/project-management](https://www.atlassian.com/agile/project-management)

Atlassian Scrum & Sprint Planning: [https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

Agile Estimation & Story Points: [https://www.atlassian.com/agile/project-management/estimation](https://www.atlassian.com/agile/project-management/estimation)

Visual Paradigm Burndown Chart Principles: [https://www.visual-paradigm.com/scrum/scrum-burndown-chart/](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)